PROJECT PROPOSAL

Containerized Attack-Detection Lab

A SOC / Blue-Team Portfolio Project — Docker + Wazuh + DVWA + MITRE ATT&CK

Zero-budget · Single-host · 2–4 week build

Document type: PRD + TRD + Implementation Plan

Version 1.0

Status: Draft — ready for build

# Table of Contents

Table of Contents	2

1. Executive Summary	3

1.1 Why this project, not a generic Kali Linux exercise	3

1.2 Constraints Driving This Design	3

2. Product Requirements Document (PRD)	3

2.1 Problem Statement	3

2.2 Goal / Objective	3

2.3 Target Outcome / Users	4

2.4 Success Metrics (Definition of Done)	4

2.5 Functional Requirements	4

2.6 Non-Functional Requirements	4

2.7 Explicitly Out of Scope	5

3. Technical Requirements Document (TRD)	5

3.1 Architecture Overview	5

3.2 Component Responsibilities	5

3.3 Non-Functional / Engineering Requirements	6

3.4 Security Constraints on the Lab Itself	6

4. Backend Schema & Complete Tech Stack	6

4.1 Full Tech Stack	6

4.2 Wazuh Data Model (What You're Actually Querying)	7

4.3 Custom Detection Rule — Structure Template	7

4.4 Docker Compose — Service Topology (Reference)	7

5. Complete Project Flow	8

5.1 End-to-End Flow (Attack → Detection → Response)	8

5.2 Attack → Detection Mapping (Illustrative)	8

5.3 Capstone Multi-Stage Chain (Reference Scenario)	9

6. Full Implementation Plan (2–4 Weeks)	9

6.1 Week-by-Week Plan	9

6.2 Hard Gates (Do Not Skip)	9

6.3 Deliverables Checklist	10

7. Risk Register & Failure Modes	10

8. Future Work (Post-MVP Extensions)	10

# 1. Executive Summary

This project builds a self-contained, containerized security lab that simulates real attacker activity against a deliberately vulnerable web application, and proves out detection, investigation, and reporting capability against that activity using an open-source SIEM. It is designed as a portfolio-grade artifact for entry into a Defensive Security / SOC Analyst / DFIR career track.

The core deliverable is not "an attack was run." The core deliverable is: evidence of detection engineering, gap analysis, MITRE ATT&CK-mapped coverage, and a written incident report matching the actual daily output of a SOC analyst.

## 1.1 Why this project, not a generic Kali Linux exercise

- Running scanners/exploits alone (the common “installed Kali, ran Nmap” project) demonstrates tool familiarity, not analytical capability, and is a mismatch for defensive roles.

- Hiring managers for SOC/blue-team roles screen for evidence of log analysis, rule writing, false-positive triage, and incident documentation — this project is structured to produce exactly those artifacts.

- The project is fully reproducible from a public GitHub repository, which functions as verifiable proof of work during interviews.

## 1.2 Constraints Driving This Design

| Constraint | Design Response |
| --- | --- |
| Zero budget | 100% open-source tooling; no cloud spend; no paid licenses |
| Single host, cannot run 2 full VMs concurrently | Replace heavyweight VMs with Docker containers sharing the host kernel |
| 2–4 week timeline | Scoped to one primary vulnerable target (DVWA) with a stretch target, not an open-ended lab |
| Career target: SOC / Blue Team / DFIR | Detection + documentation is the graded deliverable, not exploitation |

# 2. Product Requirements Document (PRD)

## 2.1 Problem Statement

Entry-level cybersecurity candidates targeting defensive roles typically lack a project that demonstrates detection and response capability. Most portfolio projects available online are offense-only (Kali/Metasploit demos) and do not map to the actual daily responsibilities of a SOC Analyst: monitoring alerts, investigating telemetry, tuning detection rules, and documenting incidents.

## 2.2 Goal / Objective

- Primary goal: Produce a working, documented attack-detection lab and a set of career-usable artifacts (repo, ATT&CK heatmap, incident report, write-up) within 2–4 weeks at zero cost.

- Secondary goal: Build genuine operational understanding of SIEM log pipelines, detection-rule authoring, and MITRE ATT&CK mapping — skills directly interview-testable.

## 2.3 Target Outcome / Users

- Primary user: the builder (you) — as both engineer and end consumer of the resulting portfolio artifacts.

- Secondary audience: technical interviewers / hiring managers reviewing the GitHub repository and incident report as work-sample evidence.

## 2.4 Success Metrics (Definition of Done)

| Metric | Target |
| --- | --- |
| Attack techniques executed & mapped to ATT&CK | ≥ 8 distinct techniques across ≥ 4 tactics |
| Detection coverage (native + custom rules) | ≥ 80% of executed techniques produce an alert |
| Custom detection rules authored | ≥ 3, with documented rationale |
| End-to-end capstone attack chain | 1 multi-stage chain (3–4 techniques), fully logged |
| Written incident report | 1, formatted to a real SOC handoff standard |
| Public repository | Live on GitHub with README, IaC, rules, diagrams |

## 2.5 Functional Requirements

- The system SHALL run a deliberately vulnerable web application (DVWA) reachable only from localhost.

- The system SHALL run a SIEM (Wazuh) capable of ingesting host and web logs in near-real-time.

- The system SHALL capture attacker actions launched from host-installed tools (nmap, sqlmap, hydra, nikto, gobuster, Metasploit) against the vulnerable target.

- The system SHALL generate at least one alert per successfully detected technique, viewable in the Wazuh dashboard.

- The system SHALL support authoring and deploying custom detection rules (Wazuh rules / Sigma) without redeploying the whole stack.

- The system SHALL produce exportable evidence (logs, screenshots, rule files) sufficient to reconstruct the attack timeline after the fact.

## 2.6 Non-Functional Requirements

| Category | Requirement |
| --- | --- |
| Cost | $0 — no paid cloud, no paid licenses, no paid tooling |
| Resource footprint | Runs on a single host with 8–16 GB RAM; no concurrent full VMs required |
| Isolation / Safety | No lab component is ever exposed to the host's real LAN or the public internet |
| Reproducibility | Entire stack must be rebuildable from the repo via a single `docker compose up` |
| Portability | Documentation must be host-OS agnostic (Linux/Mac/Windows+WSL2) |

## 2.7 Explicitly Out of Scope

- Multi-analyst / team SOC simulation (this is a single-operator project).

- Production-grade high-availability Wazuh clustering.

- Exploiting or scanning any system outside the isolated Docker network — not in scope, not permitted.

- Building a custom SIEM or detection engine from scratch — Wazuh is used as-is, extended only via rules.

- Windows/Sysmon telemetry (deferred — see Section 8, Future Work; this iteration is Linux/container-based to fit the zero-VM constraint).

# 3. Technical Requirements Document (TRD)

## 3.1 Architecture Overview

Single-host architecture using Docker Compose to orchestrate all lab components as isolated, networked containers. The host machine itself runs the offensive tooling directly (not inside a container) to avoid nested-virtualization overhead and to mirror how many real red-vs-blue exercises are run from an analyst's own workstation.

## 3.2 Component Responsibilities

| Component | Role | Notes |
| --- | --- | --- |
| Wazuh Manager | Central log analysis, rule engine, alerting | Official single-node Docker Compose deployment |
| Wazuh Indexer | Stores/indexes parsed events (OpenSearch-based) | Backing store for the dashboard |
| Wazuh Dashboard | Visualization, alert review, rule testing UI | Web UI, bound to 127.0.0.1 only |
| DVWA container | Vulnerable web app — primary attack surface | PHP/MySQL, adjustable difficulty (low→high) |
| Monitored-host container | Linux service target for auth/command-level attacks | Runs Wazuh agent + auditd |
| Wazuh Agent(s) | Ships host/container telemetry to the manager | Installed inside DVWA + monitored-host containers |
| Attacker tooling | nmap, nikto, gobuster, sqlmap, hydra, msfconsole | Installed natively on the host, not containerized |
| Docker bridge network | Isolated internal network for all containers | No external port exposure beyond 127.0.0.1 |

## 3.3 Non-Functional / Engineering Requirements

- All inter-container traffic stays on an internal Docker bridge network; only the Wazuh dashboard port is published, and only to 127.0.0.1.

- Wazuh manager health and agent connectivity must be verified with a trivial test event (e.g., a manual failed SSH login) before any attack simulation begins — this is a hard gate, not optional.

- Every custom detection rule must be version-controlled with a comment explaining the technique it targets and the ATT&CK ID.

- Docker and all images must be kept current to reduce container-escape exposure; no container runs as root where avoidable.

- All attack activity is logged with timestamps sufficient to reconstruct a kill-chain timeline to the second.

## 3.4 Security Constraints on the Lab Itself

- Network isolation: Docker network mode must not bridge to the host's LAN-facing interface; use a dedicated internal network.

- No public exposure: Never map container ports to 0.0.0.0. Bind explicitly to 127.0.0.1.

- Data hygiene: Do not run this lab on a machine holding sensitive personal or employer data if avoidable; use a dedicated user account or throwaway machine/VM as the Docker host.

- Snapshot discipline: Export Docker volumes or commit a known-good compose state before each major test cycle so the environment can be reset after exploitation.

# 4. Backend Schema & Complete Tech Stack

## 4.1 Full Tech Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Orchestration | Docker + Docker Compose | Defines and runs the entire multi-container lab |
| SIEM / Detection | Wazuh (Manager, Indexer, Dashboard) | Log ingestion, correlation rules, alerting, case review |
| Vulnerable target #1 | DVWA (Damn Vulnerable Web App) | Web-layer attack surface: SQLi, XSS, command injection, brute force, file upload |
| Vulnerable target #2 (optional stretch) | OWASP Juice Shop | Modern app-layer vuln set for a second detection pass |
| Host telemetry | auditd + Wazuh agent | Process execution, auth, and file-integrity logging on Linux targets |
| Detection logic | Wazuh custom rules (XML) + Sigma rules | Custom detections for gaps found in native coverage |
| Recon tooling | nmap, nikto, gobuster | Host-installed; simulates attacker recon phase |
| Exploitation tooling | sqlmap, hydra, Metasploit Framework | Host-installed; simulates exploitation/credential-access phase |
| Technique framework | MITRE ATT&CK + ATT&CK Navigator | Maps every executed technique to a standard taxonomy |
| Documentation | Markdown + draw.io | Architecture diagrams, README, incident report |
| Version control | Git + GitHub | Source of truth for compose files, rules, and reports — the portfolio artifact |

## 4.2 Wazuh Data Model (What You're Actually Querying)

Wazuh stores parsed events as JSON documents in the indexer (OpenSearch). Understanding this schema is itself an interview-relevant skill — you should be able to explain these fields from memory.

| Field | Meaning |
| --- | --- |
| rule.id / rule.description | Which detection rule fired and its human-readable meaning |
| rule.level | Severity (0–16); used for alert triage and noise filtering |
| rule.groups / rule.mitre.id | Rule category tags and MITRE ATT&CK technique ID mapping |
| agent.name / agent.ip | Which monitored host generated the raw event |
| data.srcip / data.dstip | Source/destination IP extracted from the raw log — your attacker vs. victim identifiers |
| full_log | The original raw log line before parsing — your ground truth when triaging a false positive |
| timestamp | Event time; the backbone of your kill-chain timeline reconstruction |

## 4.3 Custom Detection Rule — Structure Template

Every custom Wazuh rule you author should follow this shape (example targeting repeated authentication failures — T1110 Brute Force):

<rule id="100010" level="10">   <if_matched_sid>5716</if_matched_sid>   <same_source_ip />   <description>Multiple failed logins from same source (possible brute force) - MITRE T1110</description>   <mitre><id>T1110</id></mitre>   <frequency>6</frequency>   <timeframe>120</timeframe>   <group>authentication_failures,mitre_brute_force,</group> </rule>

Each rule you write for this project should be committed with: the technique it targets, the ATT&CK ID, why the native ruleset missed it, and how you validated it (the specific command/payload that triggers it).

## 4.4 Docker Compose — Service Topology (Reference)

High-level shape of the docker-compose.yml driving the lab — full file lives in the repo, not reproduced in full here:

- wazuh.manager — depends on wazuh.indexer; exposes 1514/1515 internally only

- wazuh.indexer — no external ports; internal network only

- wazuh.dashboard — depends on wazuh.indexer; port 443 mapped to 127.0.0.1:443 only

- dvwa — internal network only; port 80 mapped to 127.0.0.1:8080

- monitored-host — internal network only, no published ports; agent-only egress to wazuh.manager

- network: lab-internal (driver: bridge, internal: true where possible)

# 5. Complete Project Flow

## 5.1 End-to-End Flow (Attack → Detection → Response)

- Attacker (host tools) performs recon against DVWA/monitored-host (nmap, nikto, gobuster).

- Attacker executes exploitation technique (SQLi via sqlmap, brute force via hydra, command injection manually, etc.).

- Target container generates raw logs: web server access log, auth log, auditd process events.

- Wazuh agent on the target ships raw logs to the Wazuh manager in near real-time.

- Wazuh manager's rule engine evaluates events against built-in + custom rules.

- If a rule matches: an alert is generated, tagged with severity level and (where mapped) a MITRE ATT&CK ID, and indexed by the Wazuh indexer.

- Analyst (you) reviews the alert in the Wazuh dashboard, pivots into full_log and related events to reconstruct what happened.

- If a technique produced no alert: analyst treats this as a detection gap, authors a custom rule, redeploys, and re-tests the same technique to confirm closure.

- For the capstone chain, analyst reconstructs the full timeline across all stages and writes the formal incident report.

## 5.2 Attack → Detection Mapping (Illustrative)

| ATT&CK Tactic | Technique / Tool | Expected Log Source | Detection Mechanism |
| --- | --- | --- | --- |
| Reconnaissance | Port/dir scan — nmap, gobuster | Web access log, netflow-equivalent | Native Wazuh web-log ruleset / rate-based custom rule |
| Initial Access | SQL Injection — sqlmap | DVWA access/error log | Custom Sigma/Wazuh rule on SQLi payload patterns |
| Credential Access | Brute force — hydra | Auth log (auditd/sshd) | Native ‘multiple auth failures’ rule + custom frequency rule |
| Execution | Command injection — manual | auditd process exec log | Custom rule on suspicious child-process patterns |
| Exfiltration (sim) | Data staging/download | Web access log, file integrity monitoring | FIM alert + custom rule on unusual file access volume |

## 5.3 Capstone Multi-Stage Chain (Reference Scenario)

Chosen to be realistic, not maximal — depth of investigation matters more than technique count:

- Recon: gobuster/nikto identify DVWA directories and version fingerprints. (T1595 / T1592)

- Initial access: sqlmap extracts a user credential set via SQL injection. (T1190)

- Credential access / lateral movement: extracted credentials reused via hydra against the monitored-host SSH service. (T1110 / T1078)

- Execution / foothold: command injection on DVWA used to establish a reverse shell or command execution proof. (T1059)

- Documented impact: analyst identifies what data/access the chain would expose in a real environment, without executing further live impact.

# 6. Full Implementation Plan (2–4 Weeks)

## 6.1 Week-by-Week Plan

| Week | Tasks | Deliverable | Acceptance Criteria |
| --- | --- | --- | --- |
| 1 | Install Docker; deploy Wazuh single-node stack; deploy DVWA + monitored-host containers; install Wazuh agent + auditd; verify network isolation | Running stack; verified log ingestion | A manual test event (failed SSH login) appears in the Wazuh dashboard within 60s |
| 2 | Run ≥8 attack techniques across DVWA difficulty levels; check detection per technique; author ≥3 custom rules for gaps; map every technique to ATT&CK | Rule set; ATT&CK coverage spreadsheet | ≥80% of executed techniques produce an alert; every gap has a documented fix or explanation |
| 3 | Build and execute the capstone multi-stage chain end-to-end; capture full timeline from Wazuh; screenshot/export key alerts | Captured capstone timeline + evidence set | Full kill chain reconstructable from Wazuh alerts alone, without prior knowledge of the attack script |
| 4 | Write incident report; build ATT&CK Navigator heatmap; write architecture diagram; finalize README; publish write-up | Public GitHub repo + incident report + write-up | A third party can clone the repo, run docker compose up, and reproduce the lab from the README alone |

## 6.2 Hard Gates (Do Not Skip)

- Gate 1 (end of Week 1): Log ingestion confirmed with a trivial test event before any real attack simulation starts. If this fails, nothing downstream is valid.

- Gate 2 (end of Week 2): Every executed technique has an explicit detected/missed status recorded — no untracked test runs.

- Gate 3 (end of Week 3): The capstone chain timeline is reconstructed from Wazuh data alone, not from memory of what you ran — this is the actual skill being proven.

## 6.3 Deliverables Checklist

- Public GitHub repository: docker-compose.yml, custom rules (Wazuh XML + Sigma), architecture diagram

- MITRE ATT&CK Navigator heatmap (exported JSON + screenshot) of techniques covered/detected

- Written incident report for the capstone chain: timeline, IOCs, detection logic used, false-positive notes, remediation recommendation

- README with one-command reproduction instructions

- Short public write-up (blog/LinkedIn) describing what broke during the build and how it was diagnosed

# 7. Risk Register & Failure Modes

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Wazuh agent fails to ship logs silently | High | High — invalidates all downstream work | Gate 1 verification step; check agent status via API before proceeding |
| Container escape from exploited DVWA instance | Low | Medium | No LAN bridging, 127.0.0.1-only bindings, patched Docker, non-root containers |
| Alert fatigue / excessive false positives skew results | Medium | Medium | Explicit false-positive log kept per rule; tune rule.level thresholds |
| Host resource exhaustion (indexer is RAM-heavy) | Medium | Medium | Single-node Wazuh sized to lab scale; close unrelated apps during test runs |
| Scope creep past the 2–4 week window | High | Medium | Hard gates per week; DVWA-only for MVP, Juice Shop deferred to stretch |
| Project reads as offensive rather than defensive to reviewers | Medium | High — undermines the career goal | Incident report and README explicitly framed around detection/response, not exploitation |

# 8. Future Work (Post-MVP Extensions)

- Add a Windows target with Sysmon (SwiftOnSecurity config) once a second machine or cloud free-tier VM is available — extends coverage to Windows-native ATT&CK techniques.

- Add OWASP Juice Shop as a second target for a broader, more modern web-vuln detection pass.

- Integrate a SOAR-style automated response (e.g., auto-block via Wazuh active response) for a subset of high-confidence alerts.

- Add a purple-team retrospective document comparing detected vs. missed techniques against the full ATT&CK Enterprise matrix, not just the subset tested.